|  |  |
| --- | --- |
| enspire_logo_600x187 | **DAU FPD200 Status Update**  **For November, 2011**  **Submitted 13 December, 2011** |

Project Timeline

|  |  |  |
| --- | --- | --- |
| Planning | ~~Kickoff Meeting~~  ~~Enspire Release: PMP~~  ~~DAU Review/Feedback: PMP~~  ~~Enspire Release: Revised PMP~~  ~~DAU Review/Feedback: Revised PMP~~ | ~~16 August, 2011~~  ~~29 August, 2011~~  ~~8 September, 2011~~  ~~13 September, 2011~~  ~~16 September, 2011~~ |
| Design | ~~Enspire Release: CDD~~  ~~DAU Review/Feedback: CDD~~  ~~Enspire Release: Script/Styleboards~~  ~~DAU Review/Feedback: Script/Styleboards~~ | ~~15 September, 2011~~  ~~21 September, 2011~~  ~~20 October, 2011~~  ~~28 October, 2011~~ |
| *The dates below are listed as they were last approved, though we have abandoned these dates in order to revisit project scope.* | | |
| Prototype | Enspire Release: Prototype  DAU Review/Feedback: Prototype | 11 November, 2011  18 November, 2011 |
| Alpha | Enspire Release: Programmed Lessons  DAU Review/Feedback: Programmed Lessons | 8 December, 2011  15 December, 2011 |
| Beta | Enspire Release: Beta (Pilot-Ready)  DAU-Hosted Pilot Test  DAU Review/Feedback: Pilot | 12 January, 2012  23-27 January, 2012  3 February, 2012 |
| Final | Enspire Release: Final Candidate  DAU Final Approval/Acceptance  Enspire Release: Maintenance Plan | 16 February, 2012  23 February, 2012  29 February, 2012 |

November Accomplishments

* Since the release of the Lesson 2 script/styleboards on 28 October, have had ongoing discussions with DAU about the nature and scope of the project.

Outstanding Issues/Risks

* We are awaiting approval from Sylwia to proceed with our proposed path forward.